

ITSE305

Online Pharmacy Store System

Done By:

Haitham Abdullah 202107520

Sayed Mohammed Majeed 202102732

Bayan Alasmawi – 202008988

Section 01

Task Distribution

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase | Description | Member Involved | Due Date | Status |
| 1.0 | GitHub Account Creation | All members | 12/10/2024 | Done |
| 1.1 | Distributing the project use cases | All members | 12/10/2024 | Done |
| 2.0 | Project implementation | All members | 2/11/2024 | In progress |
| 3.0 | Test Code Generation | All members | 16/11/2024 | Pending |
| 4.0 | Review | All members | 30/11/2024 | Pending |
| 5.0 | Automated Testing and Packing | All members | 7/12/2024 | Pending |

* **Phase 1.0 Details:**  
  Each member must create a GitHub account so the work can be managed through a change version control.
* **Phase 1.1 Details:**  
  The Online Pharmacy Store project consists of three major use cases; the use cases are distributed between the group members as shown:
  + Account Management:
    - Assigned: Sayed Mohamed Majeed – 20210732
  + Product Management:
    - Assigned: Haitham Abdullah – 202107520
  + Payment Management:
    - Bayan Alasmawi – 202008988

The work will follow agile methodology so we will work to gather in an iterative manner ensuring that each use case is well implemented and documented.

* **Phase 2.0 Details:**Using Java programming language implementing the project use cases.
* **Phase 3.0 Details:**Testing the code using the JUnit testing framework.
* **Phase 4.0 Details:** Building a review plan in which each member of the team will review others’ work and suggests changes if any.
* P**hase 5.0 Details**: Using Randoop the team should generate Java unit tests.